SKILL EXCHANGE PLATFORM FOR UNIVERSITY STUDENTS

MULTIMEDIA UNIVERSITY OF KENYA

FACULTY OF COMPUTING AND INFORMATION TECHNOLOGY

BACHELOR OF SCIENCE IN INFORMATION TECHNOLOGY

# Declaration

We declare that this research proposal, entitled SkillBridge: Design and Development of a Web-Based Hybrid Skill Exchange Platform to Enhance Peer-to-Peer Learning Among University Students, is our original work and has not been previously submitted for assessment by any other group or individual at this or any other university.

Group Members:

| STUDENT NUMBER | STUDENT NAME | REGISTRATION NUMBER |
| --- | --- | --- |
| 1 | Kirsten Nelly | CIT-221-098/2023 |
| 2 | Fred Garnet | CIT-221-085/2023 |
| 3 | Assumpta Moraa | CIT-221-060/2023 |
| 4 | Joy Mumbi | CIT-221-062/2023 |
| 5 | Victor Ngugi Chege | CIT-221-009/2023 |
| 6 | Minneh Gathoni Kariuki | CIT-221-002/2022 |
| 7 | Irene Nzilani Kyalo | CIT-221-037/2023 |
| 8 | John Paul Odero | CIT-221-117/2023 |
| 9 | Deka Mohammed Ali | CIT-221-140/2023 |
| 10 | Amina Ivy Rose | CIT-221-057/2023 |

Abstract

University students often hold practical skills that other students would benefit from learning, yet there is no structured, affordable channel through which these skills can be shared or accessed on campus.

This proposal presents SkillBridge, a web-based hybrid platform that supports structured peer-to-peer skill exchange through two mechanisms: a time-credit system, where students earn credits by teaching, and a direct skill-swap model, where two students exchange skills without credits.

The platform is expected to increase the frequency and fairness of skill sharing among students, improve access to practical learning at no cost, and produce measurable improvements in user satisfaction as assessed through usability testing

# Abbreviations and Acronyms

API: Application Programming Interface

DB: Database

HCI: Human-Computer Interaction

HTTP: Hypertext Transfer Protocol

ICT: Information and Communication Technology

LMS: Learning Management System

P2P: Peer-to-Peer

SDLC: System Development Life Cycle

SQL: Structured Query Language

SUS: System Usability Scale

TAM: Technology Acceptance Model

UI: User Interface

UX: User Experience

Contents

Declaration	i

Abstract	iii

Abbreviations and Acronyms	iv

Chapter 1: Introduction	1

1.1	Background of the Study	1

1.2 Problem Statement	2

1.3 Objectives of the Study	3

1.3.1 Specific Objectives	3

1.3.2 Research Questions	3

1.4 Hypotheses	3

1.5 Significance of the Study	4

1.6 Limitations of the Study	4

1.7 Delimitations of the Study	5

1.8 Assumptions of the Study	5

1.9 Definition of Operational Terms	6

Chapter 2: Literature Review	7

2.1 Conceptual Framework	7

2.2 Theoretical Framework	7

2.3 Review of Existing Systems	8

2.4 Review of Related Studies	9

2.5 Summary of Literature Gaps	10

Chapter 3: Methodology	11

3.1 Research Design	11

3.2 System Development Life Cycle (SDLC) Model	11

3.3 System Architecture	11

3.4 Data Collection Instruments	12

3.5 Validity of the Study	12

3.6 Reliability of the Study	13

3.7 Ethical Considerations	13

3.8 Tools and Technologies	14

3.9 Evaluation Plan	14

3.10 Project Timeline	15

3.10.1 Implementation Plan (Gantt Chart)	15

3.10.2 Resources and Budget	15

3.11 Expected Outcomes and Deliverables	16

References	18

Appendices	19

Appendix A: Sample Usability Questionnaire	19

Appendix B: System Code Structure	20

Appendix C: Project Gantt Chart	20

Appendix D: Ethical Declaration	20

# Chapter 1: Introduction

Kenya's universities host thousands of students who arrive on campus carrying different skills - some know how to code, others are good at graphic design, accounting, public speaking, or music. These skills rarely circulate beyond tight social circles. When students do want to learn something outside their coursework, the options are usually expensive platforms like Coursera or LinkedIn Learning, which are largely out of reach for the average campus student. This proposal introduces SkillBridge, a web-based hybrid skill exchange platform built specifically for the university context. The platform connects students who want to teach with those who want to learn, using a time-credit economy and a direct swap model to keep the exchange fair and free.

## Background of the Study

Digital technology has greatly advanced which has led to changes in education sector. It has introduced new ways for people to access information, interact, and build skills. Online learning platforms are now very common and give students access to different types of learning materials from many fields. However, most of these platforms are still designed in a way that focuses more on instructors or already prepared content. Because of this, students don’t always get enough chances to actively participate, interact with each other, or learn collaboratively.

Peer-to-peer learning is known to be quite effective in improving how students engage, understand concepts, and even build confidence (Johnson & Johnson, 2019). In universities, students usually find it easier to learn from their fellow students because of their similar experiences and relatable communication. It also allows more interaction, like discussions and solving problems together. Apart from academic benefits, this kind of learning also helps students develop soft skills such as communication, teamwork, and mentorship. Even with these advantages, there are still very few digital systems that properly support organized and scalable peer-to-peer learning.

Most of the platforms available today focus more on content delivery rather than encouraging users to contribute (Smith, 2021). This makes students more like passive users instead of active participants which limits the creation of a collaborative learning environment. Another issue is the cost of accessing learning resources. Many platforms require subscriptions, and professional courses or certifications can be expensive (Brown, 2020). Because of this, some students who are willing to learn may not get the chance, while others who already have useful skills don’t have a proper way to share them.

In universities, students share knowledge through study groups, clubs, or even casual meetups. However, these are mostly dependent on personal connections. This makes it hard for such learning opportunities to reach a wider group of students. For example, a student who is skilled in graphic design may want to teach others, but only a few people within their circle may benefit from it.

From a technical perspective, digital platforms rely on things like databases, user interfaces, and system logic to work properly. Features such as user profiles, skill categories, matching systems, and feedback mechanisms are important for connecting users and maintaining quality interactions. However, these features are not commonly combined in platforms that are specifically designed for peer-to-peer skill exchange in academic settings.

Because of this, there is a need for a more structured and accessible system that allows students to both learn and share skills in a fair and interactive way. SkillBridge is proposed as a solution to this problem. It brings together skill discovery, flexible exchange methods like time-based credits and direct skill swaps, and user-driven interaction in one platform. In this way, it helps transform informal and scattered skill-sharing into a more organized and inclusive learning system that can be accessed by all students, regardless of their financial situation

## 1.2 Problem Statement

Although students at Multimedia University of Kenya hold a wide range of practical skills, there is currently no dedicated platform through which these skills can be shared in a structured, accountable, and accessible way. Existing digital learning tools are either too expensive for the average student or are designed for one-directional, instructor-led delivery rather than mutual peer exchange. Informal skill-sharing networks lack accountability, offer no verification of completed sessions, and are inaccessible to students outside existing social groups. There is therefore a clear gap between the pool of skills available on campus and the students who need access to those skills but cannot afford or cannot reach them through informal channels.

## 1.3 Objectives of the Study

General Objective:

To design and develop a web-based hybrid skill exchange platform that facilitates structured peer-to-peer learning among university students.

### 1.3.1 Specific Objectives

- To design a user-friendly web interface that supports skill discovery and structured peer-to-peer exchange.

- To develop a skill-matching mechanism that pairs students based on their offered and desired skills.

- To implement a hybrid exchange model comprising a time-credit system and a direct skill-swapping option.

- To incorporate a feedback and rating system that promotes trust, accountability, and quality of peer interactions.

### 1.3.2 Research Questions

- How can a web-based platform be designed to effectively support skill discovery and structured peer-to-peer learning among university students?

- How can a skill-matching mechanism fairly and efficiently pair students based on their offered and desired skills?

- How can a hybrid exchange model combining time-credits and direct skill swapping ensure fairness and flexibility in peer skill sharing?

- What effect does a structured feedback and rating system have on trust and quality of interactions within a peer skill-exchange platform?

## 1.4 Hypotheses

Null Hypothesis (H₀):

The implementation of the SkillBridge platform will not produce a statistically significant increase in structured peer-to-peer skill exchange compared to existing informal methods among university students.

Alternative Hypothesis (H₁):

The SkillBridge platform will produce a statistically significant increase in the frequency, fairness, and accessibility of skill sharing among university students compared to current informal methods.

## 1.5 Significance of the Study

SkillBridge gives students a free and structured way to access practical skills that fall outside their formal coursework, without relying on expensive external platforms.

The platform will generate data on how hybrid credit-based economies operate in academic settings, contributing to the growing body of research on peer learning systems and time-banking in education.

The outcomes of this project can inform university e-learning policies and help institutions in Kenya identify low-cost, student-driven alternatives to commercial LMS platforms.

By reducing financial barriers to skill access, SkillBridge promotes inclusive and collaborative education, contributing to a broader culture of knowledge sharing beyond the classroom.

## 1.6 Limitations of the Study

The scope of this research is subject to several constraints that may influence the overall outcome. Testing is restricted to a sample group at Multimedia University of Kenya due to time and resource constraints, which limits the extent to which the findings can be generalized to a broader population. To add on that, because the platform will be tested on a local network rather than a live production server, performance results may not fully reflect real-world load conditions. The study also faces data integrity risks, as the credit-awarding process relies on users honestly confirming session completions, introducing the possibility of false reporting. Lastly, the usability sample is limited to students with access to a laptop or desktop browser, as mobile users are excluded from this phase due to the lack of a native application.

## 1.7 Delimitations of the Study

To keep the development of Skill Bridge realistic within the given timeframe, several boundaries have been set. The platform is designed strictly as a web-based application, with no current plans for native mobile app versions (Android/iOS). Language support is limited to English to focus on the core functionality.

Regarding security, the project focuses on Session-based authentication to ensure secure student logins and data privacy. More complex features like end-to-end encryption are excluded from this phase to ensure the project remains manageable. Furthermore, the platform will handle session coordination through an internal scheduling interface rather than real-time video or audio calling. For the technical stack, the database is restricted to MySQL, and NoSQL alternatives will not be used in this version of the project.

## 1.8 Assumptions of the Study

- Students at Multimedia University of Kenya have consistent access to a computer and stable internet or campus Wi-Fi during testing.

- Participants in usability testing will engage with the platform honestly and provide genuine feedback.

- The skills listed by student users are real, practical, and teachable within a one-hour session format.

## 1.9 Definition of Operational Terms

Hybrid Exchange Model:

A dual system that allows skill exchange either through the time-credit system or a direct skill swap, giving users flexibility in how they participate.

Time-Credit System:

A mechanism where a student earns one virtual credit for every hour spent teaching another student. These credits can then be spent to receive instruction from another user.

Direct Skill-Swapping:

An arrangement where two students agree to exchange different skills simultaneously, with no credits changing hands.

Skill-Matching Algorithm:

The backend logic that compares what a user wants to learn against what other users can teach, and returns ranked recommendations.

System Usability Scale (SUS):

A validated 10-item questionnaire used to assess how easy and satisfying a system is to use, scored on a scale from 0 to 100.

# Chapter 2: Literature Review

## 2.1 Conceptual Framework

The conceptual framework for SkillBridge follows an Input-Process-Output model. The inputs are the data and interactions users bring to the system: student profiles, skill listings, session requests, time-credit balances, and post-session ratings. These feed into the processing layer, which includes user authentication, the skill-matching engine, session scheduling, credit ledger updates, and the review system. The outputs are the results the platform produces: verified user accounts, matched skill partners, confirmed sessions, updated credit balances, and reputation scores that improve future match accuracy. A feedback loop connects outputs back to inputs, meaning ratings from completed sessions influence how the matching algorithm ranks users in subsequent searches.

| INPUT • Student profiles • Skill listings • Session requests • Credit balances • Post-session ratings | → | PROCESS • Session-based authentication • Skill-matching engine • Session scheduling • Credit ledger updates • Review processing | → | OUTPUT • Verified accounts • Matched skill partners • Confirmed sessions • Updated credits • Reputation scores |
| --- | --- | --- | --- | --- |

Figure 1: SkillBridge Conceptual Framework (Input-Process-Output Model)

## 2.2 Theoretical Framework

This project is grounded in two theoretical models. The first is the Technology Acceptance Model (TAM), originally proposed by Davis (1989), which holds that users are more likely to adopt a technology if they perceive it as both useful and easy to use. For SkillBridge, perceived usefulness will be assessed by whether students feel the platform helps them find relevant skill partners, and perceived ease of use will be measured through SUS scores from usability testing.

The second framework is Vygotsky's Social Development Theory, specifically the Zone of Proximal Development, which argues that learning is most effective when a more knowledgeable peer guides the learner through tasks just beyond their current independent ability (Vygotsky, 1978). SkillBridge is built on this principle: students who have already mastered a skill are positioned as instructors for those still developing it.

## 2.3 Review of Existing Systems

A review of existing educational and skill-sharing platforms reveals a significant gap between professional, high-cost certification sites and informal, unstructured student collaborations. As summarized in Table 1 below, current market leaders such as LinkedIn Learning, Coursera, and Skillshare provide high-quality, university-backed content and industry-recognized certifications. However, these systems primarily operate on a top-down, one-directional delivery model. Their reliance on paid subscriptions and the lack of a reciprocal exchange mechanism makes them less accessible for the average university student looking for immediate, peer-based practical assistance.

While community-focused platforms like hOurworld (Time Bank) introduce a successful credit-based exchange model, they are generally designed for broader community service rather than the specific academic and technical skill needs of students. Locally, students often resort to informal Campus Study Groups via WhatsApp. While these groups are free and familiar, they suffer from a lack of structure, making it difficult to find specific skill matches or ensure accountability among participants.

SkillBridge is designed to bridge these gaps by combining the structured credit model of time banking with a localized, web-based platform tailored for university environments. By facilitating a "hybrid" exchange, the project moves beyond the passive consumption of video content and the unreliability of informal messaging groups, providing a transparent, accountable, and cost-free ecosystem for peer-to-peer learning.

| System | Key Features | Technology | Pros | Cons |
| --- | --- | --- | --- | --- |
| LinkedIn Learning | Video courses, certifications, industry tracks | Proprietary web/mobile | Industry-recognized certificates | Paid subscription; no peer interaction |
| Coursera | University-backed courses, graded assignments | Web/app, cloud-hosted | High-quality academic content | One-directional; paid certificates |
| Skillshare | Short practical skill courses, community projects | Web/mobile, subscription | Wide variety of skills | No exchange or credit system |
| hOurworld (Time Bank) | Time-credit exchange for communities | Web-based platform | True peer exchange; credit model | Not for students; no skill matching |
| Campus Study Groups | Informal peer study via WhatsApp | WhatsApp/manual coordination | Free and familiar | Unstructured; no accountability |

Table 1: Comparison of Existing Skill-Sharing and Learning Platforms

## 2.4 Review of Related Studies

A growing body of research supports the value of structured peer learning in digital environments. Topping (2005) conducted a comprehensive review of peer tutoring and found that structured peer-to-peer teaching consistently produced significant learning gains for both the tutor and the learner compared to self-directed study. This directly supports the rationale for SkillBridge, where every user is expected to serve as both teacher and learner.

Johnson and Johnson (2019) extended cooperative learning theory to digital contexts, demonstrating that online collaborative environments with accountability mechanisms - such as ratings and progress tracking - produce higher-quality outcomes than unstructured peer interaction. Their work informs the feedback and rating system built into SkillBridge.

Dillenbourg (1999) noted that peer learning is most effective when there is some knowledge asymmetry between participants - enough for one to have something to teach. This justifies the skill-matching logic in SkillBridge, which pairs users around complementary knowledge gaps rather than identical skill profiles.

Valor and Papaoikonomou (2016) studied time-banking communities and found that the credit model fostered reciprocity and reduced the social awkwardness of asking for help by framing it as a fair transaction. In an academic setting, this is particularly relevant.

More recently, Zawacki-Richter et al. (2020) reviewed artificial intelligence applications in higher education and highlighted the growing potential of matching algorithms that use profile-based data to connect students with appropriate learning resources and peers. Their work supports the algorithmic approach taken in SkillBridge's matching engine.

## 2.5 Summary of Literature Gaps

The literature confirms that peer learning is effective, that time-banking promotes fair and reciprocal exchange, and that matching algorithms can meaningfully improve how students are connected with learning opportunities. However, no existing platform combines all three of these elements - structured peer learning, a time-credit economy, and an automated skill-matching system - in a single tool designed for the financial and social realities of university students in Kenya. SkillBridge is designed to fill this gap.

# Chapter 3: Methodology

## 3.1 Research Design

For the development of SkillBridge, a mixed-methods research design will be employed, centering on a system development approach. This design is selected because it facilitates the simultaneous creation of a technical solution and the evaluation of its effectiveness within a university setting. The study will gather quantitative data through system metrics and structured usability scales to measure performance. Complementing this, qualitative insights will be obtained through user interviews and open-ended feedback during the testing phase. This dual approach ensures that the final web application is not only technically sound but also aligns with the actual needs of the student community.

## 3.2 System Development Life Cycle (SDLC) Model

The Agile methodology has been chosen as the SDLC model for this project. Agile organises development into short, focused sprints - typically one to two weeks each - at the end of which a working feature or module is produced and reviewed. This approach suits SkillBridge because the matching logic and credit system are features that will need adjustment once real users interact with them. Rather than locking in a fixed design and discovering problems only at the end, Agile allows the group to test early, gather feedback, and make changes throughout the build.

## 3.3 System Architecture

SkillBridge will be built on a three-tier client-server architecture. The client layer is an HTML, CSS, Bootstrap and JavaScript application running in the user's browser. The application layer is a Flask backend written in Python that handles all business logic, including session-based authentication, the skill-matching engine, the credit ledger, and the feedback system. The data layer is a MySQL relational database that stores all user, skill, session, credit, and review records.

| Layer 1 |  | Client Layer - HTML, CSS, Bootstrap, JavaScript (Browser)" |  |
| --- | --- | --- | --- |
| ↕ HTTP/REST API Calls ↕ |  |  |  |
| Layer 2 |  | Application Layer -Flask (Python) |  |
| ↕ SQL Queries ↕ |  |  |  |
| Layer 3 |  | Data Layer - MySQL Relational Database |  |

Figure 2: SkillBridge System Architecture (Three-Tier Client-Server Model)

## 3.4 Data Collection Instruments

- A structured usability questionnaire based on the System Usability Scale (SUS) will be distributed to student testers via Google Forms after a guided session on the platform.

- System logs will be used to record database query response times, session confirmation rates, and credit transaction accuracy during testing.

## 3.5 Validity of the Study

Internal validity:

Testing will be conducted on a controlled campus network to ensure that performance results - such as page load times and bug rates - are not distorted by external network conditions.

Construct validity:

Each platform feature maps directly to a specific objective. For example, the credit ledger module addresses objective three, and the feedback system addresses objective four.

External validity:

Because the platform architecture and credit model are not specific to Multimedia University of Kenya, the system and its findings should be transferable to other universities with similar student populations.

Content validity:

The usability questionnaire will be reviewed by two IT faculty members before distribution to confirm that the questions adequately cover all key dimensions of the system.

## 3.6 Reliability of the Study

Reliability will be assessed in two ways. First, the credit-awarding logic will be tested across multiple concurrent simulated sessions to confirm it produces consistent results under load. Second, the usability questionnaire will be administered twice to a small subset of testers - once before and once after a two-week gap - and the results compared to assess test-retest reliability. Platform uptime will be monitored over a 48-hour continuous testing window.

## 3.7 Ethical Considerations

The development of the Skill Bridge platform is built on a foundation of ethical responsibility ensuring that both the participants and the university’s technical infrastructure are protected. Primarily, the project focuses on informed Consent, participants involved in system testing will be provided with a digital or physical consent form detailing the project's purpose. Participation is strictly voluntary, and users may withdraw at any stage without penalty. In addition to this, data Privacy & Anonymization ensures privacy, no personally identifiable information such as full names or phone numbers will be stored in the database. Student identification numbers will be anonymized using unique system-generated aliases during the evaluation phase. To further safeguard the system, security Implementation are put in place whereby system security will be prioritized by ensuring all user passwords are encrypted before storage, preventing unauthorized access even in the event of a database leak. System Integrity is also key whereby the proposed system will be developed and tested within a controlled localhost environment or a private virtual network. This ensures that testing activities do not consume university bandwidth or disrupt live institutional databases. Finally, the work adheres to strict academic Integrity, this approach ensures all third-party libraries, frameworks, and academic literature used will be documented using the APA 7th edition referencing style. The source code will be original work, with any external snippets clearly attributed to avoid plagiarism

## 3.8 Tools and Technologies

| Category | Technology | Purpose |
| --- | --- | --- |
| Frontend | HTML, CSS, Bootstrap, JavaScript | Used to build the dashboard where users can search for mentors and track their skill progress |
| Backend | Python (Flask) | Managing user requests and handling the skill matching logic |
| Database | MySQL | Storing student profiles, skill lists, and mentor-skill seeker connections. |
| Authentication | Session-based authentication | Ensuring only registered students can access the skill bridge dashboard. |
| Version Control | Git, GitHub | Code sharing and collaboration |
| Testing | Postman, manual browser testing | Checking that the forms work correctly and the database updates as expected. |
| Dev Environment | VS Code, MySQL Workbench | Code editing and database management |

Table 2: Tools and Technologies Used in SkillBridge Development

## 3.9 Evaluation Plan

Unit testing:

Individual functions will be tested in isolation - for example, that adding a skill to a profile saves correctly to the database.

Integration testing:

The interaction between modules will be tested, particularly whether the matching logic correctly triggers a credit deduction when a session is confirmed.

Usability testing:

A group of student testers will complete a guided task - listing a skill, finding a match, and confirming a session - followed by the SUS questionnaire.

Performance testing:

The platform will be tested under simulated concurrent user loads to measure average response times and confirm there are no crashes or data inconsistencies during peak use.

## 3.10 Project Timeline

### 3.10.1 Implementation Plan (Gantt Chart)

| Phase / Task | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Concept paper & approval |  |  |  |  |  |  |  |  |  |  |  |  |
| Proposal writing & submission |  |  |  |  |  |  |  |  |  |  |  |  |
| DB schema & UI wireframing |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend & REST API development |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend development |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing, debugging & usability |  |  |  |  |  |  |  |  |  |  |  |  |
| Documentation & presentation |  |  |  |  |  |  |  |  |  |  |  |  |

Figure 3: SkillBridge 12-Week Project Timeline (grey = Active Phase)

### 3.10.2 Resources and Budget

| Resource | Details | Estimated Cost |
| --- | --- | --- |
| Hardware | Group members' personal laptops | KES 0 (already available) |
| Development tools | VS Code, MySQL Workbench (open-source) | KES 0 (free) |
| Cloud database hosting | Aiven free tier or Railway.app | KES 0 (free tier) |
| Version control | GitHub free plan | KES 0 (free) |
| Domain name (optional) | For live demo deployment | KES 1,500/year |
| Printing and binding | Final report submission copies | KES 1,200 (estimated) |
| Total estimated cost |  | KES 2,700 |

Table 3: Estimated Project Resources and Budget

## 3.11 Expected Outcomes and Deliverables

- A functional web-based prototype of SkillBridge with all four core modules operational: user registration and authentication, skill listing and matching, hybrid exchange (credits and swap), and feedback/rating.

- A documented and version-controlled source code repository on GitHub.

- A final project report covering the full development process, testing results, and evaluation findings.

- A live prototype demonstration to the assessment panel.

# References

Cahn, E. S. (2004). No more throw-away people: The co-production imperative (2nd ed.). Essential Books.

Davis, F. D. (1989). Perceived usefulness, perceived ease of use, and user acceptance of information technology. MIS Quarterly, 13(3), 319–340. https://doi.org/10.2307/249008

Dillenbourg, P. (1999). What do you mean by collaborative learning? In P. Dillenbourg (Ed.), Collaborative-learning: Cognitive and computational approaches (pp. 1–19). Elsevier.

Johnson, D. W., & Johnson, R. T. (2019). Cooperation and competition: Theory and research (2nd ed.). Interaction Book Company.

Topping, K. J. (2005). Trends in peer learning. Educational Psychology, 25(6), 631–645. https://doi.org/10.1080/01443410500345172

Valor, C., & Papaoikonomou, E. (2016). Time banks: A study of their socio-economic effects. Ecological Economics, 124, 23–33. https://doi.org/10.1016/j.ecolecon.2016.01.019

Vygotsky, L. S. (1978). Mind in society: The development of higher psychological processes. Harvard University Press.

World Bank. (2021). The state of digital education in Sub-Saharan Africa. World Bank Group. https://www.worldbank.org/en/topic/edutech

Zawacki-Richter, O., Marin, V. I., Bond, M., & Gouverneur, F. (2020). Systematic review of research on artificial intelligence applications in higher education. International Journal of Educational Technology in Higher Education, 16(39). https://doi.org/10.1186/s41239-019-0171-0

# Appendices

## Appendix A: Sample Usability Questionnaire

This questionnaire is for students who have just completed a test session on the SkillBridge platform. It takes about five minutes to fill in. All responses are anonymous and will only be used to improve the system.

Section 1 - About You

Year of study:  1st   /   2nd   /   3rd   /   4th

School / Department: ______________________________

How often do you currently share skills with other students?    Never   /   Rarely   /   Sometimes   /   Often

Section 2 - Your Experience on the Platform

Rate each statement from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 SD | 2 | 3 | 4 | 5 SA |
| --- | --- | --- | --- | --- | --- |
| I found the platform easy to move around. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Listing my skills did not take long or cause confusion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The skill matches the platform suggested were relevant to what I was looking for. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I understood how the time-credit system works. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I felt I could use this platform on my own without needing help. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I found the platform unnecessarily complicated. (reverse-scored) | ☐ | ☐ | ☐ | ☐ | ☐ |
| The rating and feedback system felt fair and transparent. | ☐ | ☐ | ☐ | ☐ | ☐ |

Table 4: SUS-Based Usability Questionnaire

Section 3 - Open Feedback

- Which feature did you find most useful, and why?

- Is there anything you would change or add to improve the platform?

- Would you recommend SkillBridge to a fellow student? Please explain.

## Appendix B: System Code Structure

The project repository will be organized as follows:

skillbridge/

|-- static/                   CSS, JavaScript and image files

|   |-- css/

|   |-- js/

|-- templates/                HTML page templates

|   |-- auth/                 Login and registration pages

|   |-- skills/               Skill listing and search pages

|   |-- exchange/             Session scheduling and swap pages

|   |-- feedback/             Ratings and review pages

|-- app/                      Flask application

|   |-- __init__.py           App factory and configuration

|   |-- auth.py               Login, logout, session handling

|   |-- skills.py             Skill listing and matching logic

|   |-- exchange.py           Credit ledger and swap handling

|   |-- feedback.py           Ratings and reviews

|-- db/

|   |-- schema.sql            MySQL schema and seed data

|-- tests/

|   |-- test_auth.py          Login and session tests

|   |-- test_skills.py        Matching logic tests

|-- requirements.txt          Python dependencies

|-- run.py                    Application entry point

|-- README.md

## Appendix C: Project Gantt Chart

See Figure 3 in Section 3.10.1 for the full visual project timeline.

## Appendix D: Ethical Declaration

Since Multimedia University of Kenya does not require a formal ethics committee review for undergraduate project proposals, our group has committed to the following:

- Everyone who participates in testing will be told the purpose of the study beforehand and will take part of their own free will.

- We will not collect any personal details that could identify a participant without their knowledge and consent.

- All data gathered during testing is strictly for academic purposes and will be deleted or anonymized once the project is submitted and assessed.

- The platform will only be run on a local network during the testing phase and will not be deployed on any university server or interfere with any existing system.

- All code; references, libraries, and third-party tools used in this project have been properly credited in the References section.