# SkillBridge Feasibility Study

## 1. Introduction

A feasibility study is conducted to determine whether a proposed system is practical, achievable, and capable of meeting its intended objectives within the available constraints. For the SkillBridge project, the feasibility study evaluates whether the proposed peer-to-peer skill exchange platform can realistically be developed, implemented, tested, and maintained within the academic and technical environment of Multimedia University of Kenya.

This study examines the technical, economic, operational, legal, and schedule feasibility of the system in order to assess whether the project is viable and worth pursuing.

# 2. Technical Feasibility

Technical feasibility evaluates whether the technology, tools, infrastructure, and technical skills required for the project are available and sufficient for successful implementation.

## 2.1 Availability of Technology

The technologies required for SkillBridge are readily available and widely used in modern web application development. The project will use:

| Component | Technology |
| --- | --- |
| Frontend | HTML, CSS, Bootstrap, JavaScript |
| Backend | Python (Flask) |
| Database | MySQL |
| Version Control | Git and GitHub |
| Testing Tools | Postman and browser-based testing |
| Development Environment | VS Code and MySQL Workbench |

These technologies are open-source, well-documented, and supported by large developer communities, making them suitable for an academic development environment.

## 2.2 Technical Skills Availability

The development team consists of Bachelor of Science in Information Technology students with prior exposure to:

- Database systems

- Web development fundamentals

- Programming concepts

- Software engineering principles

- Git and collaborative development workflows

Additionally, the project supervisor and online documentation resources provide technical guidance where needed.

## 2.3 Infrastructure Availability

The project can be developed using personal laptops already owned by the group members. Testing can be conducted using:

- Campus internet or Wi-Fi

- Localhost deployment

- A local area network environment

- Free-tier cloud hosting services if necessary

No specialized hardware or enterprise infrastructure is required.

## 2.4 Technical Risks

Several technical risks have been identified:

| Risk | Possible Impact | Mitigation |
| --- | --- | --- |
| Limited backend experience | Delays in implementation | Use modular Agile development and extensive documentation |
| Database inconsistency | Incorrect credit or session records | Use foreign key constraints and transaction validation |
| Browser compatibility issues | UI inconsistencies | Test on multiple browsers during development |
| Security vulnerabilities | Unauthorized access | Use password hashing and session-based authentication |
| Poor matching accuracy | Low user satisfaction | Iteratively refine matching logic during testing |

## 2.5 Technical Feasibility Conclusion

The project is technically feasible because the required technologies, infrastructure, and development tools are available, affordable, and appropriate for the scope of the system.

# 3. Economic Feasibility

Economic feasibility evaluates whether the project can be completed within acceptable financial constraints.

## 3.1 Estimated Development Cost

| Resource | Details | Estimated Cost |
| --- | --- | --- |
| Hardware | Personal laptops | KES 0 |
| Development tools | Open-source software | KES 0 |
| Version control | GitHub free plan | KES 0 |
| Database hosting | Free-tier cloud hosting | KES 0 |
| Internet access | Existing campus or personal internet | KES 0 |
| Domain name (optional) | Demonstration deployment | KES 1,500 |
| Printing and binding | Final documentation | KES 1,200 |
| Total Estimated Cost |  | KES 2,700 |

## 3.2 Cost-Benefit Analysis

### Expected Benefits

#### Academic Benefits

- Encourages collaborative peer learning

- Expands access to practical skills

- Supports self-directed learning outside formal coursework

#### Social Benefits

- Promotes interaction between students from different disciplines

- Encourages mentorship and collaboration

- Reduces barriers to accessing skills

#### Technical Benefits

- Provides practical software engineering experience for the developers

- Produces a reusable university-oriented platform model

#### Financial Benefits

- Eliminates reliance on expensive external learning platforms for basic peer learning

- Uses free and open-source technologies to minimize development cost

## 3.3 Economic Feasibility Conclusion

The project is economically feasible because the development costs are very low compared to the expected academic and social benefits.

# 4. Operational Feasibility

Operational feasibility evaluates whether the proposed system will function effectively within the intended user environment.

## 4.1 User Acceptance

The platform targets university students, a population that is already familiar with:

- Online platforms

- Social networking systems

- Digital communication tools

- Web-based educational systems

Students are therefore likely to adapt quickly to the system.

## 4.2 Alignment with Current Practices

Students already exchange skills informally through:

- WhatsApp groups

- Study groups

- Clubs and societies

- Personal networks

SkillBridge formalizes these existing behaviors rather than introducing an entirely unfamiliar process.

## 4.3 Ease of Use

The system is designed with usability as a major priority. Features such as:

- Clear navigation

- Simple forms

- Structured dashboards

- Search and matching tools

- Rating systems

are intended to reduce user confusion and increase adoption.

## 4.4 Operational Challenges

| Challenge | Potential Impact | Mitigation |
| --- | --- | --- |
| Users failing to complete sessions honestly | Credit abuse | Require confirmation from both users |
| Low participation rates | Reduced platform effectiveness | Conduct awareness and onboarding during testing |
| Poor quality exchanges | User dissatisfaction | Implement ratings and reviews |
| Scheduling conflicts | Session cancellations | Allow flexible scheduling options |

## 4.5 Operational Feasibility Conclusion

The project is operationally feasible because it aligns closely with existing student behavior and addresses a real campus need.

# 5. Schedule Feasibility

Schedule feasibility evaluates whether the project can be completed within the allocated timeframe.

## 5.1 Proposed Timeline

The project is planned over a 12-week period with the following phases:

| Phase | Duration |
| --- | --- |
| Concept paper and approval | Week 1 |
| Proposal writing | Weeks 1–2 |
| Requirements engineering and database design | Weeks 2–3 |
| UI/UX design and wireframing | Weeks 3–4 |
| Backend development | Weeks 4–7 |
| Frontend implementation | Weeks 6–8 |
| Testing and debugging | Weeks 9–10 |
| Documentation and presentation | Weeks 11–12 |

## 5.2 Agile Development Support

The use of Agile methodology improves schedule feasibility because:

- Features are developed incrementally

- Problems can be identified early

- Feedback can be incorporated continuously

- Work can be distributed among team members

## 5.3 Schedule Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delays in coding | Missed deadlines | Use sprint planning and task allocation |
| Team coordination problems | Reduced productivity | Use GitHub and regular meetings |
| Unexpected bugs | Increased debugging time | Begin testing early |
| Academic workload conflicts | Reduced development time | Prioritize core system features first |

## 5.4 Schedule Feasibility Conclusion

The project is schedule feasible because the scope is manageable within the proposed 12-week timeline, especially when supported by Agile development practices.

# 6. Legal and Ethical Feasibility

Legal and ethical feasibility evaluates whether the project complies with acceptable legal, academic, and ethical standards.

## 6.1 Data Privacy

The system will minimize the collection of personally identifiable information during testing. Passwords will be securely hashed before storage.

## 6.2 Voluntary Participation

All usability testing participants will provide informed consent before participating in the study.

## 6.3 Academic Integrity

All third-party libraries, references, frameworks, and research sources will be properly cited using APA 7th edition formatting.

## 6.4 System Safety

The system will be tested in a controlled local or private environment to avoid interference with university infrastructure.

## 6.5 Legal and Ethical Feasibility Conclusion

The project is legally and ethically feasible because it complies with acceptable academic and software development standards.

# 7. Organizational Feasibility

Organizational feasibility evaluates whether the project fits within the institutional and academic environment.

## 7.1 Institutional Relevance

The project addresses a genuine educational challenge by improving access to practical peer learning opportunities among students.

## 7.2 Compatibility with University Environment

The platform complements existing learning systems rather than replacing them. It operates as a student-driven collaborative tool.

## 7.3 Scalability Potential

Although initially tested at Multimedia University of Kenya, the system architecture can later be adapted for use in other universities.

## 7.4 Organizational Feasibility Conclusion

The project is organizationally feasible because it aligns with educational goals related to collaboration, innovation, and digital learning.

# 8. Overall Feasibility Assessment

The feasibility analysis demonstrates that SkillBridge is a practical and achievable project within the available academic, financial, technical, and operational constraints.

The project:

- Uses accessible and affordable technologies

- Solves a relevant student problem

- Fits within the proposed academic timeline

- Requires minimal financial investment

- Aligns with existing student behaviors and university learning culture

- Maintains acceptable ethical and technical standards

Therefore, the development and implementation of SkillBridge is considered feasible.